## Slide 1
Purpose of discovery
Determine customer goals
Map goals to objectives
Map objectives to high level solutions
Refine solutions to meet customer needs

## Slide 2
🏭 Gamyba - Pavyzdys
Lygmuo | Pavyzdys | Paaiškinimas
Tikslas | Padidinti gamybos efektyvumą ir sumažinti prastovas | Verslo strateginis siekis
Uždavinys | Sumažinti planuotų sustojimų skaičių 15 % per 12 mėn. | Taktinis, išmatuojamas tikslas
Aukšto lygio sprendimas | Įdiegti "Asset Management" modulį ir integruoti su IoT įrenginiais | Technologinis sprendimas tikslui pasiekti
Patikslintas sprendimas | Konfigūruoti įrangos priežiūros grafikus pagal darbo valandas, sukurti IoT alertų logiką, įtraukti Power Automate pranešimus atsakingiems asmenims | Detalizuotas sprendimas, atspindintis kliento techninę aplinką ir atsakomybių grandinę

## Slide 3
Discovery scenarios
1. Presales, scope definition, or envisioning discovery
2. Detailed estimate (phase zero)
3. Ongoing solution architecture development
4. Training and change management
5. Continuous improvement
Image placeholder
(Building photo)

## Slide 4
Outcomes of well-executed
process-centric discovery
👥
Well defined goals in
business language
📊
Relevant business
process KPI's identified
💧
More accurate estimates
aligned to business goals
📡
Clear communication
and solutions
🎧
Fewer change orders
🌐
Increased adoption

## Slide 5
Process-centric discovery goals
01
Capture and qualify the customer's business outcomes
02
Define or clarify solution scope in business terms
03
Achieve clarity with customer with regards to the solution
04
Provide project estimates aligned with both fits and gaps
05
Capture and qualify change management requirements
06
Ensure the customer understands their own level of commitment and readiness required to be successful

## Slide 6
Mapping process
Presales
📊
High-level
Focus on customer goals
Tell a story of a full end-to-end process
Show the critical Dynamics components that have highest impact to customer goals
High-level solution blueprint deliverable
Phase Zero
Start high-level
Get more detailed
Tell a story of a full end-to-end process
Prioritize business critical processes earlier
Prioritize high-impact change processes earlier
Solution blueprint deliverable
Iterative/Ongoing
🔄
Start high-level
Get more detailed
Becomes most detailed
Prioritize business critical processes earlier
Prioritize high-impact change processes earlier
Refined solution blueprint

## Slide 7
Multi-
solution/phase
estimates
Consider end-to-end process rather than individual products
Map out the overall data model
Plan the roll-out strategy
Create workstreams with end-to-end processes that deliver business value for each phase
Align estimates with workstreams and deliverables
Review for shared resources (people, environments, etc.)
Notes: 1️⃣ Consider end-to-end process rather than individual products
Vertinkite procesą nuo pradžios iki pabaigos, o ne atskirus produktus.
Paaiškinimas:
Nesvarbu, kad diegiate kelis produktus (pvz., D365 Finance ir D365 Supply Chain). Vertinimas turi būti daromas per visą verslo procesą, pvz.:
• nuo užsakymo gavimo iki sąskaitos išrašymo,
• nuo žaliavos pirkimo iki galutinio produkto pardavimo.
Tokiu būdu sąmata remiasi verslo vertės srautu, o ne tik moduliais.
2️⃣ Map out the overall data model
Nubraižykite bendrą duomenų modelį.
Paaiškinimas:
Skirtingi sprendimai (Finance, SCM, CRM, Power Apps) naudoja skirtingas duomenų struktūras.
Reikia iš anksto nustatyti:
• kaip duomenys bus dalijami tarp sistemų,
• kur bus "source of truth",
• kaip veiks integracijos ir ataskaitos.
Tai padeda išvengti duomenų dubliavimo ir nerealistinių planų.
3️⃣ Plan the roll-out strategy
Suplanuokite įgyvendinimo (roll-out) strategiją.
Paaiškinimas:
Nustatykite, kaip sistema bus diegiama:
• Etapais (phased roll-out) – pvz., pirmiausia finansai, po to tiekimo grandinė.
• Pagal regionus / filialus (wave deployment).
• Pagal funkcinius srautus (workstreams).
Tai leidžia realiai paskirstyti išteklius ir valdyti riziką.
4️⃣ Create workstreams with end-to-end processes that deliver business value for each phase
Sukurkite darbo srautus (workstreams), kurie kiekviename etape teiktų verslo vertę.
Paaiškinimas:
Kiekvienas etapas turi turėti aiškų verslo rezultatą.
Pvz.:
• 1 fazė → įgalinami pagrindiniai finansai (P/L ataskaitos, biudžetai).
• 2 fazė → įgyvendinama sandėliavimo automatizacija.
• 3 fazė → integruojamas CRM su klientų savitarnos portalu.
Kiekvienas "workstream" – tai mini-projektas, turintis aiškią vertę.
5️⃣ Align estimates with workstreams and deliverables
Suderinkite sąmatas su darbo srautais ir pristatomais rezultatais.
Paaiškinimas:
Kiekvienas "workstream" turi turėti savo sąmatą (estimation) – kiek laiko ir resursų reikės, kad būtų pristatyti konkretūs deliverables (pvz., sukonfigūruotas modulis, testavimo scenarijai, mokymai).
Tai užtikrina, kad vertinimai būtų skaidrūs ir pamatuojami pagal rezultatą.
6️⃣ Review for shared resources (people, environments, etc.)
Įvertinkite bendrus išteklius (žmones, aplinkas ir kt.).
Paaiškinimas:
Daugelis išteklių naudojami keliuose etapuose:
• tie patys konsultantai (pvz., Finance architect),
• tos pačios "sandbox" ar "UAT" aplinkos,
• bendra Power BI infrastruktūra ar duomenų bazės.
Jei to neįvertini — kyla resursų konfliktai, vėlavimai ar dubliavimas sąmatose.

## Slide 8
Recommended practices for discovery (1/2)
👤
Ensure the right team is in place to drive discovery outcomes
📋
Include Change Management workstream in the planning step
✍️
Include requirement documentation workshop in the workshop planning
📁
Record the sessions and upload to the project document repository
📸
Capture all relevant information in ADO/repository
🔗
The solution blueprint should contain all areas of the solution, including but not limited to external integrations, interfaces, data migrations, and other interactions with Dynamics 365

## Slide 9
The discovery process
Entry criteria
Kick off meeting
Baseline solution architecture
Plan discovery workshops
Conduct discovery workshops
Capture business outcomes and requirements
Create initial solution configuration
Gather and import customer data
Demo initial solution configuration
Document risks, actions, issues, and decisions (RAID)
Estimate the effort
Exit criteria

## Slide 10
Presales discovery entry criteria check list
Entry criteria | Description
Deal qualified | The deal should be qualified prior to kicking off the Discovery phase
Discovery resources identified | The customer and partner resources for the Discovery phase should be identified.
Product Knowledge | The pre-sales team should have baseline knowledge of Dynamics products and the latest release information needed to complete the Discovery phase. For all complex projects, it is highly recommended to include change management resources.
Tools set up | Resources conducting the Discovery phase should have access to the required project tools. These tools should be set up and ready for use.
Environment(s) set up | Prepare the environments prior to the start of the Discovery phase